AAA EVENTS & PRODUCTION

Project Agreement

Prepared by Core Tensor  ·  March 2026

PART 1 — WHAT WE ARE DOING

Everything in this section is confirmed, in scope, and included in the agreed ₹28,000. No extras, no surprises.

1. Confirmed Scope

| # | Deliverable | Detail |
| --- | --- | --- |
| 1 | Premium Immersive Website | Custom-coded, high-performance landing page |
| 2 | Basic SEO & Google Indexing | On-page SEO so you appear on Page 1 for your target keywords |
| 3 | Lead Capture Form + WhatsApp Alert | Visitors fill a form; all 3 owners get an instant WhatsApp message with lead details |

Agreed Investment: ₹28,000

Important: SEO & Google Indexing and the Lead Capture Form with WhatsApp alerts are not add-ons. Both are fully built and delivered within the ₹28,000. There are no extra charges for either.

2. Why We Do Not Use Templates

Platforms like Wix, Squarespace, or WordPress load 50–200 unnecessary scripts. We refuse to use them for AAA Events for four reasons:

Speed. Speed — templates load in 3–6 seconds. We guarantee under 0.8 seconds.

SEO ceiling. SEO ceiling — bloated pages are structurally penalised by Google's Core Web Vitals.

Brand authority. Brand authority — large-scale event clients lose trust the moment they see a Wix-style page.

Ownership. Ownership — Wix/Squarespace means renting. We build on infrastructure you own forever.

3. Performance Guarantee

We guarantee your website will load in under 0.8 seconds on a standard 4G mobile connection. Demonstrated live on Google PageSpeed Insights and GTmetrix before handover. If we miss this, we fix it at zero cost.

Achieved by:

Hand-crafted HTML/CSS/JS — zero bloat

Global CDN (Vercel) — your site is served from a node near your visitor

Compressed and lazy-loaded images

No unnecessary third-party scripts

4. Lead Capture Form

Visitors on your website fill in:

| Field | Type |
| --- | --- |
| Name | Text input |
| Phone Number | Text input |
| City / Location | Dropdown |
| Type of Event | Dropdown (Concert / Corporate / Wedding / Exhibition / Other) |
| Approximate Budget Range | Dropdown |
| Brief Requirement | Short text area |

On submission, all three owners instantly receive a WhatsApp message:

🔔 NEW LEAD — AAA Events Website

Name: Rahul Sharma
Phone: +91 98765 43210
City: Bengaluru
Event Type: Concert
Budget: ₹5L – ₹15L
Requirement: Need LED wall + truss setup for 2,000 pax...

Reply directly to follow up.

5. Accounts & Infrastructure — Yours, Not Ours

Everything is set up under your name. We guide the setup. You own it forever. We never sit between you and any service.

| Service | What It's For | Account Owner | Cost |
| --- | --- | --- | --- |
| Domain (GoDaddy / Namecheap) | Your web address (e.g. aaaevents.in) | AAA Events | ~₹800–1,500/year |
| Vercel (Hosting) | Serves your site globally | AAA Events | Free |
| WhatsApp Business API (Meta) | Sends form alerts to your WhatsApp | AAA Events | Free (1,000 msgs/month) |
| Google Search Console | Tracks your Google rankings | AAA Events | Free |
| Google Analytics | Tracks visitor behaviour | AAA Events | Free |

Monthly running cost: ~₹0 for the foreseeable future. Only cost is domain renewal (~₹1,200/year).

6. SEO — What Is Included at ₹28,000

All of the following is included. No extra charge.

Google Search Console setup — site verified and submitted

XML Sitemap generated and submitted

On-Page SEO — title tags, meta descriptions, heading structure, image alt tags

Target keywords: "event production company Bengaluru", "LED wall rental Bengaluru", "concert stage setup company", and up to 8 total

Schema Markup (LocalBusiness) — helps with Google Map Pack

Core Web Vitals compliance — passing speed and usability tests

robots.txt — correct crawl instructions

Open Graph tags — so your link looks good on WhatsApp and social

7. Full Scope — What Is In & What Is Out

✅  IN SCOPE — Included in ₹28,000

Website

Single-page custom-coded landing page (HTML/CSS/JS — no templates, no WordPress)

Mobile-first responsive design

Scroll-triggered animations and reveal effects

AAA logo animation on page load

Services / offerings section

Founders / team section

Google Maps embed

Gallery / portfolio section (using images you provide)

Contact details section

Deployed to Vercel on your account

Lead Capture Form

One embedded form (fields as described above)

Instant WhatsApp alert to all 3 owners on submission

Basic spam protection (honeypot field)

Confirmation message shown to user on submit

SEO & Indexing

Google Search Console setup and verification

XML sitemap and robots.txt

Title tags, meta descriptions, image alt tags

LocalBusiness schema markup

Open Graph tags

Target keyword research (up to 8 keywords)

Core Web Vitals audit and pass before handover

Project Management

One round of design revisions after first draft

One round of copy/content revisions

Handover call + walkthrough of all accounts

30-day post-launch bug support (bugs only, not new features)

❌  OUT OF SCOPE — Not Included, Requires Separate Agreement

| What | Why It's Separate |
| --- | --- |
| Google My Business setup | Best done after site is live — separate engagement |
| Backlink building | Ongoing work — separate engagement |
| Paid ads (Google / Meta) | Requires ad budget + management fee |
| Blog or content writing | Recurring monthly work — separate engagement |
| Second page or additional pages | Single-page scope only |
| Booking / payment gateway | Separate engagement |
| Custom admin panel | Separate engagement |
| WhatsApp Bot (automated reply flow) | Separate engagement |
| AI lead research / database | Separate engagement |
| Social media management | Not a web development service |
| Logo / brand identity work | Separate unless agreed otherwise |
| Video or photography | Content provided by you |
| Email marketing setup | Not scoped |
| Monthly maintenance retainer | Quoted separately if required |

Revision policy:

Up to 2 rounds of design revisions, 1 round of content/copy revisions during build

After handover: 30-day bug support only. New features or changed requirements = new agreement.

8. Payment Terms

| Milestone | Amount | When |
| --- | --- | --- |
| Advance | ₹8,000 | On agreement confirmation, before work begins |
| Mid-project | ₹10,000 | On first draft delivery — design live for your review |
| Final | ₹10,000 | After every IN SCOPE item is delivered and you sign off |
| TOTAL | ₹28,000 |  |

No payment is due before the previous milestone is delivered

Final payment released only after you have reviewed and approved all deliverables

No automatic charges — every future engagement is a separate agreement

9. Summary

| Item | Detail |
| --- | --- |
| Scope | Custom website + Basic SEO + Form with WhatsApp alerts |
| Agreed Price | ₹28,000 |
| Payment Schedule | ₹8,000 advance → ₹10,000 on first draft → ₹10,000 on sign-off |
| Monthly Running Cost | ~₹0 (only domain renewal ~₹1,200/year) |
| All Third-Party Accounts | In your name, billed to you — we never sit in between |
| Page Load Guarantee | Under 0.8 seconds — demonstrated before handover |
| No Templates | 100% custom code, owned by you |
| Timeline | 10–14 working days from content receipt |

PART 2 — WHAT ELSE WE CAN DO

None of this is in the current ₹28,000 engagement. These are future capabilities — available when the business is ready. Each is a separate conversation and a separate agreement.

A. What to Realistically Expect from Traffic

A website alone does not generate traffic — it converts traffic. SEO is your signboard on Google. Here is an honest timeline:

| Timeframe | What Happens | Why |
| --- | --- | --- |
| Week 1–2 | Google discovers and indexes the site | We submit it directly; Google crawls within days |
| Month 1–3 | You appear in searches, likely page 2–5 | New domain has zero history — Google is still building trust |
| Month 4–6 | Page 1 rankings for low-competition keywords | e.g. "truss setup company Bengaluru" — specific, less fought-over |
| Month 6–12 | Consistent page 1 for 3–5 keywords | Realistic ceiling with on-page SEO only |
| Month 12+ | Compounding growth | Every backlink, review, or content piece accelerates ranking |

Honest traffic estimate at Month 6 (on-page SEO only): 150–400 visitors/month. That is 10–25 genuine inbound leads/month if the site converts well — which ours will.

Free action you can take right now: Share your website link across every Instagram post, WhatsApp group, personal profile, and client conversation. This builds early traffic signals that help SEO at zero cost.

B. Google My Business (GMB)

GMB is the box that appears on the right side of Google and in Google Maps. For a local B2B company like AAA Events, GMB is often more valuable than the website itself for local discovery. When someone searches "event company near me" or "stage setup Bengaluru", the Map Pack of 3 businesses is the first thing they see.

What a standalone GMB engagement covers:

Verifying your business address with Google (postcard or video call)

Uploading 20+ photos and writing optimised business descriptions

Setting up your first review-gathering process (5+ reviews in Month 1 = strong early signal)

Best done after the website is live — so your GMB links to a credible, fast-loading page.

C. Backlink Building

A backlink is when another website links to yours. Google treats each one as a vote of confidence. A new business typically gets 0–5 organic backlinks in Year 1 — that's normal.

What a backlink engagement covers:

Submission to 15–20 legitimate Indian event & business directories (each = a free backlink)

A press-style case study of your best event, optimised to attract natural links

Identifying partnership sites (venues, caterers, AV suppliers) who can link to you

Free action: Ask your top 5 clients to leave a Google Review on your GMB page once it's live. Five genuine 5-star reviews outperform most paid SEO activities.

D. Other Growth Levers Available

| Growth Lever | Impact | Notes |
| --- | --- | --- |
| Google My Business | Highest for local B2B — Map Pack visibility | Separate engagement — best after site launch |
| Backlink Campaign | Tells Google you're credible | Separate engagement |
| Content / Blog | Each article is a new entry point into your site | Recurring monthly work |
| Paid Ads (Google/Meta) | Instant traffic, stops when budget stops | Your ad budget + our management fee |
| WhatsApp Bot | Automated reply flow to incoming leads | Separate engagement |
| Booking / Payment Gateway | Let clients book and pay online | Separate engagement |
| Admin Panel | Edit your own website without a developer | Separate engagement |
| AI Lead Research | Identify and qualify leads automatically | Separate engagement |
| Monthly SEO Retainer | Ongoing ranking improvement | Quoted separately |

E. Built to Grow — Scalability Without a Rebuild

The website is built on a modern serverless architecture designed to expand. When the business is ready, new capabilities — automated lead flows, booking systems, admin portals, AI integrations — can be layered on top of the existing foundation without rebuilding anything.

Nothing gets rebuilt from scratch. Every rupee invested now carries forward.

Core Tensor builds custom, performance-first digital systems. We do not resell hosting, take platform kickbacks, or lock you into subscriptions. Everything we build is yours.