# AAA Events & Production: Project Timeline & Pricing

This document provides a clear overview of the required investment and the delivery timeline for each module of the digital platform.

## Pricing Methodology

The prices below are based on 2024 standards for custom, interactive web development. This reflects the cost for a premium, bespoke solution using advanced animations (like Accenture/Claude), modern serverless architecture, and custom integrations.

| Project Module | Description | Investment | Timeline |
| --- | --- | --- | --- |
| 1. Premium Immersive Web Design | High-end landing page, scroll-animations, dynamic AAA SVG logo morphing. | ₹25,000 - ₹35,000 | 1.5 - 2 Weeks |
| 2. Omnichannel Lead Capture | WhatsApp Bot integration plus a smart fallback web form. | ₹15,000 - ₹20,000 | 1 - 1.5 Weeks |
| 3. Intelligent Lead Management | Centralized database (Google Sheets) with instant AI-enriched email notifications. | ₹12,000 - ₹18,000 | 1 Week |
| 4. Automated Scheduling | Smart booking link that checks all 3 owners' Google Calendars simultaneously. | ₹10,000 - ₹15,000 | 1 Week |
| 5. Client Admin Portal (CMS) | Secure login area for owners to upload new event photos and edit text. | ₹30,000 - ₹40,000 | 2 - 2.5 Weeks |
| 6. AI & Local SEO (AIO) | Optimizing the site for ChatGPT/Claude and Google Maps. | ₹10,000 | 0.5 Weeks |
| Total Ecosystem | Complete End-to-End System Activation | ₹1,02,000 - ₹1,38,000 | 7 - 8.5 Weeks |

*Note: The delivery timeline represents active development cycles. The total calendar time from project kickoff to final launch may vary based on how quickly assets are provided by the AAA Events team.*